Project Charter: Nutrifast Bio-Optimization planner

DATE: [05/15/26]

Project Summary

We plan to design, build and validate a pilot launch of NutriFast, an AI-driven bio-optimization meal planner tailored for individuals practicing intermittent fasting (specifically 18:6 cycles). Existing applications focus strictly on fasting timers or generic calorie tracking, failing to address mid-day energy crashes and complex, restrictive dietary profiles (e.g., pollo-pescatarian diets excluding high-fat staples like avocados and walnuts). This project will deliver a functioning MVP and a comprehensive product case study to demonstrate end-to-end product execution within a fixed 6-month timeline.

Project Goals

SMART: Specific, Measurable, Attainable, Relevant, and Time-bound - Complete 100% of the Product Requirements Document (PRD) and core user stories within the first 3 weeks. - Design a high-fidelity Figma prototype and achieve a 90%+ pass rate on initial user-flow navigation tests by Week 4.. - Develop and deploy a functioning web application MVP on Vercel/AWS within 3 months of project initiation. - Achieve a 98% accuracy rate in AI-generated meal recommendations, ensuring strict compliance with dietary exclusions (zero avocado/walnut occurrences) during testing phases. - Achieve a System Usability Scale (SUS) score of 75 or higher during the pilot user testing phase (Month 4). - Maintain system load times under 2 seconds for meal plan generation and less than a 2% technical error rate during user testing.

Deliverables

- Fully articulated Product Requirements Document (PRD) stored in the GitHub repository. - High-fidelity Figma wireframes and interactive prototypes detailing the user onboarding and meal dashboard flows. - End-to-end system architecture design, database schema, and LLM prompt-engineering configuration docs. - A live, deployed MVP web application (Frontend: React/Next.js, Backend: Node.js/Python API tiers). - Integration of product analytics frameworks (Mixpanel or Amplitude) to track user engagement and drop-off funnels. - Hiring of additional staff (e.g., expediter, BOH staff, IT support staff) per location, as necessary - A summarized User Testing Insights report based on feedback from 5+ target persona users. - A final, comprehensive portfolio case study published on LinkedIn.

Scope and Exclusion

In-Scope: Product discovery, market research, UI/UX design wireframing, frontend and backend development of the core recommendation engine, implementation of exclusion filters, integration of self-reported energy tracking logs, product analytics setup, deployment, and pilot user testing Out-of-Scope: Building native iOS/Android mobile apps (MVP will be web-responsive only), live integration with physical hardware wearables (Apple Watch/Fitbit API integrations are deferred to V2), paying for premium recipe database licensing, and generating actual monetization/payment processing rails.

Benefits & Costs

Benefits - Provides a highly differentiated product in a crowded wellness market, proving strong product-sense and market-gap identification. - Generates a concrete, technical portfolio piece demonstrating cross-functional execution (PM, UX, and Engineering). - Establishes a public "Build in Public" digital presence to attract tech-sector recruiters and hiring managers. Costs: - Development/Infrastructure Fees: $0 (Will strictly utilize free/hobby tiers of Vercel, Supabase/Firebase, GitHub Actions, and free API trial credits). - Learning/Validation Materials: $0 (Utilizing open-source documentation, peer-to-peer interview networks, and existing PM frameworks). - Total Budget Needed: $0 (Leveraging open-source, hobby-tier modern cloud infrastructure).

Appendix:

Misalignments and Decisions: - Misalignment: The initial project concept suggested integrating real-time biometric syncing from Apple Health/Fitbit APIs as an inherent aspect of the MVP launch. - Decision: Building live wearable integrations adds high engineering complexity and authentication overhead. To protect the strict 3-month MVP development timeline, wearable integration is moved out-of-scope for the pilot. Instead, the MVP will utilize simple user-reported digital logs for energy levels. - Misalignment: The meal database should include an automated grocery delivery API integration (like Instacart) to allow users to instantly buy meal ingredients. - Decision: While highly valuable for user retention, this is an operations and commercial item requiring vendor partnerships. This will be reconsidered for a Post-MVP product roadmap and kept out of the initial charter. - Misalignment: There should be a goal to optimize recipes for weight loss and bodybuilding goals simultaneously. - Decision: Attempting to serve all fitness goals dilutes the core value proposition. The project will strictly prioritize satiety and cognitive energy maintenance during fasting windows for the target persona.